August 30, 2017
Goals: test new camera during  August PIV cruise
Upcoming cruises: 	October Barry cruise

1. Denis: look for streaky images with galvo (in progress)
2. Todd: Find info on commercially available mounts
3. Jon: model up coherent laser and UDD2 power pack
4. Alana/Kakani/Denis: talk to LEC on the phone after dive (completed)
5. Alana: aux camera cable (completed)
6. Alana: test new AC/DCs with laser (after 8/28 dive)
7. Kakani: talk to Thor Labs about high power patch cable
8. Kakani: look into laser line optics (completed)
9. Denis: tell Kakani what beam diameter for the line generating optic
10. Kakani: talk to Coherent contacts about mechanical fiber connections
11. Kakani/Denis: determine the future path of the galvo 
12. Kakani/Denis: talk to LEC, ask whether the base plate can be heated not just cooled for deep sea temps. (completed)
13. Kakani: talk to Phantom to try out monochrome high speed camera
14. Alana: select monochrome pencil camera, ask Chad
15. [bookmark: _GoBack]Denis: Can you determine what the maximum frequency using the galvo for streaking
16. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)
b. 
