August 30, 2017

Goals: test new camera during  August PIV cruise

Upcoming cruises: 	October Barry cruise

- Denis: look for streaky images with galvo (in progress)

- Todd: Find info on commercially available mounts

- Jon: model up coherent laser and UDD2 power pack

- Alana/Kakani/Denis: talk to LEC on the phone after dive (completed)

- Alana: aux camera cable (completed)

- Alana: test new AC/DCs with laser (after 8/28 dive)

- Kakani: talk to Thor Labs about high power patch cable

- Kakani: look into laser line optics (completed)

- Denis: tell Kakani what beam diameter for the line generating optic

- Kakani: talk to Coherent contacts about mechanical fiber connections

- Kakani/Denis: determine the future path of the galvo

- Kakani/Denis: talk to LEC, ask whether the base plate can be heated not just cooled for deep sea temps. (completed)

- Kakani: talk to Phantom to try out monochrome high speed camera

- Alana: select monochrome pencil camera, ask Chad

- Denis: Can you determine what the maximum frequency using the galvo for streaking

- To buy before end of the year

  - Pencil cameras (check with Chad re IT1000s)