September 7, 2017
Upcoming cruises: 	October Barry cruise

1. Todd: Find info on commercially available diopter mounts and diopters
2. Jon: model up coherent laser and UDD2 power pack
3. Alana: test new AC/DCs with laser (after 8/28 dive)
4. Kakani: talk to Thor Labs about high power patch cable
5. Kakani: talk to Coherent contacts about mechanical fiber connections
6. Kakani/Denis: follow up with the galvo 
7. Kakani/Denis: talk to LEC, ask whether the base plate can be heated not just cooled for deep sea temps. (completed)
8. Kakani: talk to Phantom to try out monochrome high speed camera
9. Alana: Chad looking into IT1000 and getting a quote from Bob
10. Alana: Find Vortex generator
11. Team: email LEC when Jon’s drawings are complete ask the following questions:
a. Can we swap top mounted fan for our own cooling fans
b. Confirm the suppy + laser generates 100-200 Watts of heat
12. [bookmark: _GoBack]Jon: provide approximate cost of building a second new-style camera housing and laser probe housing.
13. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)
b. 
