September 14, 2017

Upcoming cruises: 	October Barry cruise

- Denis: Find info on commercially available diopter mounts and diopters (first week of October finalize)

- Jon: model up coherent laser and UDD2 power pack

- Alana and Denis: come up with block diagram for galvo

- Kakani: following up with coastal connections on high power patch cables and fiber end caps (Kakani ordering 2 m patch cable with various core sizes)

- Kakani: will follow up with German company on fiber injectors

- Kakani: send Jon spec for laser line optics

- Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with high speed filter

- Alana: will ask Peter and Knute  and getting a quote from Bob

- Team: email LEC when Jon’s drawings are complete ask the following questions:

  - Can we swap top mounted fan for our own cooling fans

  - Confirm the supply + laser generates 100-200 Watts of heat

- To buy before end of the year

  - Pencil cameras (check with Chad re IT1000s)

Some later date:

- Alana: test new AC/DCs with laser (after 8/28 dive)

- Kakani/Denis: follow up with the galvo

- Alana/Kakani: decide what to build/buy for next year