September 14, 2017
Upcoming cruises: 	October Barry cruise

1. Denis: Find info on commercially available diopter mounts and diopters (first week of October finalize)
2. Jon: model up coherent laser and UDD2 power pack
3. Alana and Denis: come up with block diagram for galvo
4. Kakani: following up with coastal connections on high power patch cables and fiber end caps (Kakani ordering 2 m patch cable with various core sizes)
5. Kakani: will follow up with German company on fiber injectors
6. Kakani: send Jon spec for laser line optics
7. Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with high speed filter
8. Alana: will ask Peter and Knute  and getting a quote from Bob
9. Team: email LEC when Jon’s drawings are complete ask the following questions:
a. Can we swap top mounted fan for our own cooling fans
b. Confirm the supply + laser generates 100-200 Watts of heat
10. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)

Some later date:
1. Alana: test new AC/DCs with laser (after 8/28 dive)
2. Kakani/Denis: follow up with the galvo 
3. [bookmark: _GoBack]Alana/Kakani: decide what to build/buy for next year

