September 21, 2017
Upcoming cruises: 	October Barry cruise?

1. Denis: purchase 1 and 1.33 and two adapters (first week of October finalize) 
2. Jon: look into mounting lens
3. Jon: model up coherent laser and UDD2 power pack (done)
4. Alana and Denis: come up with block diagram for galvo (in progress)
5. Denis: following up with coastal connections on high power patch cables and fiber end caps (Kakani/Denis ordering 2 m patch cable with various core sizes – 12.5 and 25?)
6. Kakani: will follow up with German company on fiber injectors
7. Kakani: send Jon spec for laser line optics (done)
8. Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with high speed filter
9. Chad: follow up on IT1000
10. Jon: working on how to run new laser on the bench
11. Denis: check what would be required for a two-axis galvo
12. Alana: look into options for fcn generator board
13. Kakani: will come up functional requirement for automated 3DR
14. Team: email LEC when Jon’s drawings are complete ask the following questions (done):
a. Can we swap top mounted fan for our own cooling fans
b. Confirm the supply + laser generates 100-200 Watts of heat
15. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)

Some later date:
1. Denis: will determine max depth of field with 2/5 stop increments
2. Alana: test new AC/DCs with laser (after 8/28 dive)
3. [bookmark: _GoBack]Kakani/Denis: follow up with the galvo 
4. Alana/Kakani: decide what to build/buy for next year

