September 21, 2017

Upcoming cruises: 	October Barry cruise?

- Denis: purchase 1 and 1.33 and two adapters (first week of October finalize)

- Jon: look into mounting lens

- Jon: model up coherent laser and UDD2 power pack (done)

- Alana and Denis: come up with block diagram for galvo (in progress)

- Denis: following up with coastal connections on high power patch cables and fiber end caps (Kakani/Denis ordering 2 m patch cable with various core sizes – 12.5 and 25?)

- Kakani: will follow up with German company on fiber injectors

- Kakani: send Jon spec for laser line optics (done)

- Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with high speed filter

- Chad: follow up on IT1000

- Jon: working on how to run new laser on the bench

- Denis: check what would be required for a two-axis galvo

- Alana: look into options for fcn generator board

- Kakani: will come up functional requirement for automated 3DR

- Team: email LEC when Jon’s drawings are complete ask the following questions (done):

  - Can we swap top mounted fan for our own cooling fans

  - Confirm the supply + laser generates 100-200 Watts of heat

- To buy before end of the year

  - Pencil cameras (check with Chad re IT1000s)

Some later date:

- Denis: will determine max depth of field with 2/5 stop increments

- Alana: test new AC/DCs with laser (after 8/28 dive)

- Kakani/Denis: follow up with the galvo

- Alana/Kakani: decide what to build/buy for next year