September 28, 2017

Upcoming cruises: 	October Barry cruise cancelled

- Denis: purchase 1 and 1.33 and two adapters (first week of October finalize) -done

- Jon: look into mounting lens-done

- Jon: submit drawing next week for diopter mount

- Alana and Denis: come up with block diagram for galvo -done

- Denis: following up with coastal connections on high power patch cables and fiber end caps -done

- Kakani/Denis: ordering 2 m patch cable with various core sizes – 12.5 and 25 – in progress

- Kakani: will follow up with German company on fiber injectors

- Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with IR cut filter- was $20k NRE + $2k running for more to get without the filter

- Chad: follow up on IT1000

- Jon: working on how to run new laser on the bench

- Denis: check what would be required for a two-axis galvo

- Alana: look into options for fcn generator board

- Alana: look into pup actuators

- Kakani: will come up functional requirement for automated 3DR

- To buy before end of the year

  - Pencil cameras (check with Chad re IT1000s)

Some later date:

- Denis: will determine max depth of field with 2/5 stop increments

- Alana: test new AC/DCs with laser (after 8/28 dive)

- Kakani/Denis: follow up with the galvo

- Alana/Kakani: decide what to build/buy for next year