October  5, 2017

Upcoming cruises: 	Robison in December?

- Jon: submit drawing next week for diopter mount-done

- Kakani/Denis: ordering 2 m patch cable with various core sizes – 15 and 25, and single mode 9 micron – in progress

- Kakani: will follow up with German company on fiber injectors

- Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with IR cut filter- was $20k NRE + $2k running for more to get without the filter, Kakani using negotiating skills

- Chad: follow up on IT1000

- Jon: working on how to run new laser on the bench

- Denis: check what would be required for a two-axis galvo

- Denis: will determine max depth of field with 2/5 stop increments

- Alana: look into options for fcn generator board

- Alana: look into pup actuators

- Kakani: will come up functional requirement for automated 3DR-done

- To buy before end of the year

  - Pencil cameras (check with Chad re IT1000s)

Some later date:

- Alana: test new AC/DCs with laser (after 8/28 dive)

- Kakani/Denis: follow up with the galvo

- Alana/Kakani: decide what to build/buy for next year