October  5, 2017
Upcoming cruises: 	Robison in December?

1. Jon: submit drawing next week for diopter mount-done
2. Kakani/Denis: ordering 2 m patch cable with various core sizes – 15 and 25, and single mode 9 micron – in progress
3. Kakani: will follow up with German company on fiber injectors
4. Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with IR cut filter- was $20k NRE + $2k running for more to get without the filter, Kakani using negotiating skills
5. Chad: follow up on IT1000
6. Jon: working on how to run new laser on the bench
7. Denis: check what would be required for a two-axis galvo
8. Denis: will determine max depth of field with 2/5 stop increments
9. Alana: look into options for fcn generator board
10. Alana: look into pup actuators
11. [bookmark: _GoBack]Kakani: will come up functional requirement for automated 3DR-done
12. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)

Some later date:
1. Alana: test new AC/DCs with laser (after 8/28 dive)
2. Kakani/Denis: follow up with the galvo 
3. Alana/Kakani: decide what to build/buy for next year

