October  19, 2017
Upcoming cruises: 	Robison in December?

1. Alana: email Henry re lightfield camera
2. Kakani: check with Raytrix about US user 
3. Kakani/Denis: ordering 2 m patch cable with various core sizes – 15 and 25, and single mode 9 micron – done
4. Denis/Jon: test cables from Coastal connections for fiber optic penetrator
5. Kakani: will follow up with German company on fiber injectors
6. Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with IR cut filter- was $20k NRE + $2k running for more to get without the filter, Kakani using negotiating skills
7. Alana: follow up on IT1000
8. Jon: working on how to run new laser on the bench
9. Denis: check what would be required for a two-axis galvo
10. Denis: will determine max depth of field with 2/5 stop increments
11. [bookmark: _GoBack]Alana: discuss linear actuators for DPIV with Ricketts pilots
12. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)

Some later date:
1. Alana: test new AC/DCs with laser (after 8/28 dive)
2. Kakani/Denis: follow up with the galvo 
3. Alana/Kakani: decide what to build/buy for next year
4. Alana: look into options for fcn generator board

