October  26, 2017
Upcoming cruises: 	Robison in December?

1. Kakani/Alana: skype with Raytrix 
2. Denis/Jon: test cables from Coastal connections for fiber optic penetrator
3. Kakani: put in order for fiber injectors
4. Alana: buy monochrome  IT1000, get info on IR cut filter.
5. Jon: working on how to run new laser on the bench
6. Denis: will determine max depth of field with 2/5 stop increments, Todd is working on this
7. Alana: discuss linear actuators for DPIV with Ricketts pilots –done
8. Alana: bring budget numbers next week for replicating vs. building light-field system.
9. Kakani: try to find a way to send out notes through Trello
10. [bookmark: _GoBack]Denis/Chad: start laser safety team, figure out plans for 2 W laser
11. To buy before end of the year
a. Pencil cameras 

Some later date:
1. Alana: test new AC/DCs with laser (after 8/28 dive)
2. Alana/Kakani: set up a meeting with Knute after the 1st of the year to
3. Kakani/Denis: follow up with the galvo 
4. Alana/Kakani: decide what to build/buy for next year
5. Alana: look into options for fcn generator board
6. Kakani/Denis: waiting for info from Phantom on monochrome camera settings, trying to find out how much color camera would cost with IR cut filter- was $20k NRE + $2k running for more to get without the filter, Kakani using negotiating skills. Back burner.
7. Denis: check what would be required for a two-axis galvo. Back burner

