# Feb 27th, 2019 DeepPIV Improvement Meeting

In attendance: Randy, Mike B, DJ, Jon, Kakani, Joost, Alana, Marko

- Current proposed design changes:

  - Move handle to middle position; both ROV teams in agreement

  - Remove comp, move pump

  - Modification of existing assembly rather than new build

  - Pilots happy with 90 degree remote head cable design

- Sponge osculum view

  - Discussion based on image below from (most recent) benthic dive on Feb 19th 2019 with DeepPIV 3 on Ventana

  - Same orientation should be possible after modifications if manipulator moves are done with care

  - Sag in system visible in image; investigate source when rebuilding system

  - Could angle handle to accommodate range of motion

- Implementation of focal 914 fiber comms not deemed necessary at this time. It will not improve mob

- New T4 manipulator might be useful for the tall ocean imaging sled in the near future

- Hydraulic ram design

  - Design looks good to all present

  - Won’t need ram on Ventana for 2019

  - Might conflict with samplers / swing arm to some extent

  - Swing arm needs to be high to swing above laser (or similar solution)

- Action items

  - Marko to move pump, remove comp, move handle, reassemble. Joost will help. March is good window of opportunity, start after board tour March 5th

  - Check source of sag and rigidity of top handle.