| YEAR | 2014 |  |  | 2015 |  |  |  |  | 2016 |  | 2017 and beyond |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Monitoring of upper ocean parameters at Sta. MB and Sta. M | Monthly with ship cast (Sta. MB) | Development of 300 m water-sampling LRAUV complete |  |  |  | Bi-weekly monitoring by 300m water-sampling LRAUV, profiling and wave gliders, and data processing at Sta. MB |  |  |  | Bi-weekly monitoring by 300m water-sampling LRAUV, profiling and wave gliders, and data processing at Sta. MB and Sta. M |  |
|  |  |  |  | Develop 300m LRAUV docking for power and data exchange |  |  |  |  |  |  |  |
| Monitoring of midwater faunal community, physical and chemical parameters at Sta. MB and Sta. M | Monthly with ROV (Sta. MB) |  |  | Development of imaging for AUV Dorado |  | Monitoring using optical imaging AUV Dorado at 100m intervals down to 1000 m depth, and data processing at Sta. MB |  |  |  | Monitoring using optical and acoustic imaging AUV Dorado at 100m intervals down to 1000 m depth, and data processing at Sta. MB and Sta. M |  |
| Monitoring of benthic community, physical and chemical parameters at Sta. MB and Sta. M | Yearly with ROV (Sta. M) |  |  |  |  | Monitoring using optical and acoustic imaging AUV Dorado from sea floor to 50 m above bottom, and data processing at Sta. MB |  |  |  |  | Bi-weekly monitoring using optical and acoustic imaging 4000m LRAUV from the sea floor to 50 m above bottom at Sta. MB and Sta. M, and data processing |
|  |  |  |  |  |  |  |  |  |  | Begin to develop 4000m-LRAUV for full-depth optical and acoustic monitoring at both stations. |  |
|  |  |  |  |  |  |  |  |  |  | Begin to develop 4000m-LRAUV with docking capabilities for both data and power exchanges. |  |
| Sediment traps and time-lapse camera mooring, servicing, and data processing at Sta. MB and Sta. M | Annual servicing Sta. M |  |  | Install existing mooring of two sediment traps and time-lapse camera- Sta. MB |  | Sedimentation and sea floor monitoring with annual servicing of moorings, at both stations. Data analysis automated at Sta. MB and Sta. M |  |  |  |  |  |
| Water column monitoring system |  |  |  |  |  |  |  |  | Develop mooring based instrumentation to provide continuous monitoring of water column (low-cost cameras, RDI acoustics, SES) with LRAUV data and power exchanges through docking stations |  | Continuous monitoring of water column (low-cost cameras, RDI acoustics, SES) with LRAUV data and power exchanges through docking stations |
| Data management and acquisition system for MBARI time-series data | Development complete |  |  | Used internally for data management and analysis |  |  |  |  | Data also available to public domain |  |  |
| Sediment trap (500m) w/extended mooring at Sta. M |  |  |  | Purchased and installed | Sedimentation monitoring with annual servicing of mooring. Data analysis automated |  |  |  |  |  |  |
| VARS routines for processing AUV images from midwater and benthic transects |  |  |  | Development complete |  |  |  |  |  |  | VARS used for processing AUV images from midwater and benthic transects |
| Export time-series instrumentation, data management system |  |  |  |  |  |  |  |  | Exported instrumentation and data management system |  | Put time series data in public domain |
| TOTAL SHIPTIME (d) 30 | Data collection |  |  |  |  |  |  |  |  |  |  |
| 20 |  |  |  | Concurrent data collection and technology calibration |  |  |  |  |  |  |  |
| 10 | Servicing |  |  | Servicing |  |  |  |  | Servicing |  | Servicing |

Table 1. Schedule for development and implementation of integrated time-series program