Park n Fly meeting notes 			18 August 2016

- Concept design review in December

- Smith cruise acoustic payload test deployment

- ToDo:

  - Refine ConOps: Brett, Hans

  - Review software: Hans, Rob, Kent (?), Rich (?)

  - Draft Hibernation controller requirements: Hans, Brett, Paul, Scott – Tuesday at 10 am?

  - Refine battery test plan: Paul, Hans

  - Homing trials: Brett, Rob, Hans, Andy (hardware)

  - Begin reliability review: Hans, Brett, Mathieu, Kent –

- Tuesday meeting -

  - Hans, Paul, Scott, Brett, Kent, Andy

  - Outlined how existing system works now

    - Connect to umbilical, power up, batteries come on line, MVC boots, user

    - Shut down; SMBus transaction

  - Hibernation controller

    - Own battery – ~1mw for a year – double D, run on 7.2 volts with possible boost to start secondary batteries

    - Could use variant of Wakey or Hans’ LPC1769

      - Minimize computers – use LPC1769 – but may take work to get power down

  - Secondary Batt

    - Supply a voltage pulse greater than 18 volts to turn on for

    - Embedded micro comes on and could be programmed to automatically come on line; if it doesn’t get a watchdog (via Ethernet) in X min it shuts down.  If it still has the turn on

    - 55 packs/sphere

  - Primary pack would be simpler – no startup, just relays

    - Star distribution, add relays in MVC

  - ? Self discharge of 18650 – Inspired/Panasonic

  - ? Self discharge of Ti controller – Inspired

  - Clock accuracy?

    - 10%

    - Dallas RTC with programmable alarms – can we use this instead of a micro

  - Floatation test 1

  - Battery test

  - Prep for 2017 homing trials

  - Continue discussions with Hydroid

- ToDo:

  - Refine ConOps: Brett, Hans

  - Review software: Hans, Rob, Kent (?), Rich (?)

  - Draft Hibernation controller requirements: Hans, Brett, Paul, Scott – Tuesday at 10 am?

  - Refine battery test plan: Paul, Hans

  - Begin reliability review: Hans, Brett, Mathieu, Kent – Meeting?, perhaps extension of

- Tuesday meeting -

  - Hans, Paul, Scott, Brett, Kent

  - AUV now

    - Connect to umbilical, power up, batteries come on line, MVC boots, user

    - Shut down; SMBus transaction

  - Rover

    - Wakey

  - HANS

    - Own battery – ~1mw for a year – double D

    - Voltage?

  - Batt

    - Supply a voltage pulse greater than 18 volts to turn on for

    - Embedded micro comes on and could be programmed to automatically come on line; if it doesn’t get a watchdog (via Ethernet) in X min it shuts down.  If it still has the turn on

    - 55 packs/sphere with

  - Define load

  - Can Han’s battery controller decrease its energy consumption enough?

    - LPC1769 NXP 32 bit

  - Can Rover’s power architecture be used?

    - Battery packs – cost and power

    - Sleepy

    - I/O

  - Self discharge of 18650 – Inspired

  - Discharge of Ti controller – Inspired

  - Clock accuracy?

    - 10%

    - Dallas RTC with programmable alarms – can we use this instead of a micro

Outline, with Primary batteries