Park-n-Fly meeting 9 Feb 2016

Discussion topics:

- 2017 Proposal

  - Address highest risks as a feasibility study for next year:

    - Buoyancy

    - Energy storage

    - Docking

  - Make point that we’re not monopolizing an AUV…just parts of an AUV for now

    - These engineering advancements will be helpful to others

    - Other AUVs get tied up for 9 months at a time

    - Keep stressing science benefit of this sampling schedule

  - Budget: 1 full set of batteries to put in cold room and run realistic deployment schedule

    - ~7K: Circuit board, cell stacks. No need to house, penetrate

- Buoyancy

  - What is the contingency plan if all foam underperforms?

    - Gumball machine drop weights

    - All ceramic

      - We have little experience with ceramic

    - All glass

      - Let it be noted that Ken is not a fan of glass.

- Battery testing

  - When batteries arrive, Paul will start testing on bench

  - Put one to sleep

  - One discharge, test recharge capacity, repeat

  - NOTE-Batteries have a lead time of months. If they check out OK, then order more

- Docking

  - Practice docking, grabbing line, etc.

  - Scuttling

  - Technology maturing

- Details to remember:

  - Recover foam blocks later in cruise, keep in water, use pond liner in palletainer?

  - Backscatter for Nov Sta M cruise

    - Don’t need INS, so don’t need midwater sled

    - Can use benthic sled

    - Need INS if doing precise mapping, such as on AUV

  - Backscatter analysis course in Spring

  - Hans to keep an eye on pressure tolerant batteries

- Next meeting: Docking

  - Review existing experience

  - New directions