Park n Fly meeting notes 			9 Feb 2017

- Last week:

  - Project overview

  - Noted the utility of using a seafloor beacons at the end of the imaging run to provide INS free navigation for camera run

- Work to do:

  - Homing

    - Sonardyne iUSBL available

      - Fits in nose, but foam will have to be modified and brackets designed and built - Francois

      - Retrieve nose section from Castroville- Brett/Hans

      - Make wet cabling - Mark

      - 2 Hz update rate at short ranges

      - stacked ping mode may not be possible without their Ranger2 topside software

    - Simulation

      - 2 recent run:

      - Rob has old sim running and added a min-distance calculator and ability to repeat large N.

      - Fixed heading

        - Add delay

        - Range

  - Battery tests

    - Test plan –Paul to write up the procedure,

      - Run a six pack charge- 20 hour discharge in cold (large resister bank), logging all pack data

      - Recharge

      - Repeat

      - Recharge (establish baseline capacity)

      - Soak for 6 months and test 3.  Wake up all 6, shut down three and discharge 3. Recharge the 3

      - Cold room or Hans’ dorm fridge- run at 2 degC

      - Eric has a test cable, controller and daughter board – Hans wants us to buy our own controller board

        - Order controller board (Paul)

    - Paul began testing

      - First discharge is 3.2 AHrs

      - On hold because of defect in the Ti chip set

    - Shut down function

      - Known issue of corrupting controller after shutdown

        - Run a few shutdown cycles to confirm they are OK

      - C/20 discharge

  - Vehicle startup automation

    - MVC, Kearfott, Edgetech (PLC software that sits between the MVC and the Edgetch), Reson (BIT check), Camera (?), - Kent and Rich

      - Define measurements to take during start up, have access to a vehicle to run tests,

      - Could have a zero speed mission that runs a bit test for all systems

  - Leaky comps

    - Hans’ greatest worry

      - Do they only leak when they’re running, e.g. do they leak in the shop? – Francois, Brett

      - Add feedback on comp

        - Could be limit switch/string pot/ differential pressure sensor

      - Procedure for no leaks

  - New 2017 tests

    - Glue joint tests

      - Take an old glued section and leave it at Sta. M

      - Make coupons - Brett

      - Leave some here and send some out, then do pull test upon completion of the test

    - Corrosion tests

      - Stainless steel band clamps and other specialty parts

        - Hans can give us old clamps to test in March

      - Sonardyne – does the ti can solve all the problems?

        - Potted end

      - Connector and cables

        - Will use Rover as test model, lessons learned from connector failures

    - Syntactic foam tests

      - Visitor from ESS (first foam coupons tested)

- Concept design review

  - Requirements

    - Mission

      - 3-4 transects per year

      - 2 km low altitude doing photo transects

      - Turn around 2 km higher up doing acoustics (side scan multibeam, chemical analysis)

  - Design space

    - Docking architecture

      - Omni cable clamp, cone, tail hook

    - AUV/mods

      - Is hovering necessary?

        - Full AUV

        - Retrofit module for Dorado (cruising AUV mission)

          - cross body thrusters, fin module

      - Is Dorado reliable (software, electrically, mechanically) enough?

        - Steps required to demonstrate reliability

        - When should we get Mathieu and Ben involved?

      - Is this design transferrable to LRAUV/Power Buoy?

    - MARS dock vs the StaMDock

    - Payload/mission

- ToDo:

  - Send out calendar reminder

  - Sit down with Mike and Doug to come up with plan for Dorado homing tests – what to do if iceberg vehicle is lost

  - Write up battery test plan: Paul, Hans

  - Make glue test coupons

  - Fix outline – wiring to batt

  - Refine ConOps: Brett, Hans

  - Review software: Hans, Rob, Kent (?), Rich (?)

  - Draft Hibernation controller requirements: Hans, Brett, Paul, Scott – Tuesday at 10 am?

  - Homing trials: Brett, Rob, Hans, Andy (hardware)

  - Floatation test 1

  - Battery test

  - Prep for 2017 homing trials

  - Continue discussions with Hydroid

- ToDo:

  - Refine ConOps: Brett, Hans

  - Review software: Hans, Rob, Kent (?), Rich (?)

  - Draft Hibernation controller requirements: Hans, Brett, Paul, Scott – Tuesday at 10 am?

  - Refine battery test plan: Paul, Hans

  - Begin reliability review: Hans, Brett, Mathieu, Kent – Meeting?, perhaps extension of

- Tuesday meeting -

  - Hans, Paul, Scott, Brett, Kent

  - AUV now

    - Connect to umbilical, power up, batteries come on line, MVC boots, user

    - Shut down; SMBus transaction

  - Rover

    - Wakey

  - HANS

    - Own battery – ~1mw for a year – double D

    - Voltage?

  - Batt

    - Supply a voltage pulse greater than 18 volts to turn on for

    - Embedded micro comes on and could be programmed to automatically come on line; if it doesn’t get a watchdog (via Ethernet) in X min it shuts down.  If it still has the turn on

    - 55 packs/sphere with

  - Define load

  - Can Han’s battery controller decrease its energy consumption enough?

    - LPC1769 NXP 32 bit

  - Can Rover’s power architecture be used?

    - Battery packs – cost and power

    - Sleepy

    - I/O

  - Self discharge of 18650 – Inspired

  - Discharge of Ti controller – Inspired

  - Clock accuracy?

    - 10%

    - Dallas RTC with programmable alarms – can we use this instead of a micro

- MT Feedback: The ultimate goal of achieving a long-term, in situ AUV presence to conduct repeat surveys or respond to ephemeral events without constant human oversight is well aligned with institutional goals and strategies.