Park n Fly notes 3 May 2016

Mathieu gave a compelling presentation about Park-n-Fly timelines and goals.

This spurred a discussion along the following main themes:

- Do we have enough resources to cover 5 engineering FTEs for 5 years? Are we stretching ourselves too thin?

- Make sure to really think about the financial, reliability, and work-hours trade-offs of buying vs. making vs swapping equipment [especially with regard to a) keeping the Iceberg AUV in a state of readiness, b) not introducing new problems by swapping, and c) considering age/useful life of components swapped.

- Clearly outline what we’re really asking for, and what we really need to make this successful within the timeframe outlined

- De-risking all seems tractable, including software. Many risks are being retired.

- Hans and Charlie are going to Korea soon. Can this be deferred? Possibly to 2021.

- It will be important to have go/no-go dates in the timeline

- Scope out as much as possible in 2016. Write proposal to get going full speed in 2017.