Park-n-Fly meeting 21 Apr 2016

Participants: Ken Smith, Mathieu Kemp, Charlie Paull, Scott Jensen, Hans Thomas, Paul McGill, Crissy Huffard

Discussion topics:

- Risks and testing

  - Biggest present risk is oil loss but this can be minimized with design tweaks.

  - Docking isn’t that risky

  - Software: It’s not possible to rest all possible scenarios. If sleep/wake-up is the riskiest function, then cycle with short sleep periods (1 min) and lengthen from there to get the most out of the testing period.

  - Can we accelerate testing somewhat by getting duplicate units of the riskiest parts and running concurrent tests?

  - Do we test while running deployments and accept a certain level of failure?

  - Can we run the desired instrumentation packages?

  - Identify possible failure points from temperature, pressure and corrosion

- Components

  - We have most of what we need

  - Batteries: Ken confirms preference to use primary batteries.

  - Ti rings and glue joints need to be tested.

  - Can we use dive planes?

- Science objectives

  - Station M megafauna diversity and distribution in response to carbon supply

    - Regular transects along the same path

      - Backscatter

      - Photo transects. Balance AUV altitude, speed, lighting and shutter speed

    - Eventually add event-triggered surveys (based on SES detection of major deposition events)

  - March mud volcano morphology

    - Regular transects along the same path

      - Multibeam

      - Sidescan

    - Eventually add event-triggered surveys (based on hydrophone detection loud signals)

Homework:

- Engineering:

  - Outline the resources we’ll need (engineering FTE, equipment $, facilities)

  - Outline testing plan

  - Get going on the ti rings and testing the glue joints

- Science:

  - Ken and Charlie to outline instrumentation packages and deployment requirements.