Park-n-Fly meeting 7 April 2016

Participants: Alana Sherman, Andy Hamilton, Brett Hobson, Hans Thomas, Mathieu Kemp, Ken Smith

Discussion topics:

- Simple is best

  - Skids

    - ~7watt hit in drag (130 watts into prop)

    - Tip over?

      - At .1m/s only

    - With thrusters

    - Don’t disturb the bottom

  - Thruster

    - Reverse thrust to lift up?

    - Cross body at cg

  - VB

    - 1 lb/min 900 watts at depth (easier at 400m)

  - Weight/float drop

    - Only need to drop weight

      - Glass balls, salts,

- Latch

  - Could be one-time systems in parallel (passive/no actuators)

- What goes wrong?

  - Oil – loss

    - Not designed for long missions, weeping seals were OK

    - Do they leak when not running?

    - Big compensator?

  - Glues?

  - Software

    - Boot up with all drivers?

    - File system corruption

  - Corrosion

    - Joining rings and band clamps

      - Test coupons

- Navigation

  - LBL, or at least one beacon

  - INS

    - Static or Doppler aided

    - Initialize INS at mooring

- Docking

  - Data collection

    - 1 TB of data for 18 hr mission

    - Can we offload this data?

      - Safe local backup

      - Science processing on shore -

        - Bluecom /AUV

          - Too much power,

          - LRAUV at 250m deep or Waveglider at 50m deep

          - Both require very long mooring and subsurface float

        - Data bubble

          - Triggered by, and recovered by a Waveglider

  - Homing:

    - How accurate do we need to be?

      - Width of capture device

      - Missed go-arounds OK, but distribution cannot be biased (not always to one side)

    - Acoustic

      - We used iUSBL with success in ‘07

      - Sonardyne iUSBL is 4km rated aluminum – OK for demonstration, N/G for long-term deployment

      - Single beacon localization

        - Is this good enough to get within range of terminal homing system (optical, ~ 10m) ; Brett and Hans to investigate

    - optical

      - Separate system - not ideal

      - requires clear water – not ideal

      - Demonstrated elsewhere, but MBARI has not done it

        - Worked well

        - NOSC/SPAWAR published system and are open to sharing details

        - Simple parts

  - Alignment: not needed for riser cable capture

  - Latch:

    - Nose mounted (like Rickets)

    - Side mounted

  - Self-anchoring, e.g. scuttle

    - buoyancy release

      - 20 lbs?

      - Nose foam?

        - AUV skin is a structural element

    - Intentionally flood a housing

  - buoyancy trim

    - need to stay within ±5 lbs – based on AUV control

    - wings could help expand this window to ~±10 lbs

- New directions

  - What is the simplest possible configuration?

    - Can we just self-anchor anywhere?

      - No homing, latching

      - Could work is current is low, or anchor is secure

      - What if vehicle was always 10 lbs heavy?

        - Is 10 lbs enough?

          - Station M has low currents

        - Thruster to lift/offset weight

          - Wings could offset weight during cruise and are more efficient (?)

        - Reverse thrust to lift off 50m, then thrust forward to gain enough speed to generate enough lift off wings to fly

      - Anchor could be on a winch, or just left hanging if you didn’t want the AUV resting in the mud (we don’t want it in the mud)

      - Anchor cold be jettison-able as an ascent weight

- Power issues

  - Hans has the new batteries and needs to work with Paul on testing

  - Need a stand-alone wakey, battery and external modem module

- Approved resources:

| 901606 |  | Park and Fly AUV for Long-term Abyssal Surveys |  |  |  | 210 | ENG-Electrical Engineer |  |  | McGill, Paul | Packard | 70 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 901606 |  | Park and Fly AUV for Long-term Abyssal Surveys |  |  |  | 210 | ENG-Electrical Engineer |  |  | Sherman, Alana | Packard | 40 |  |
| ENG-Electrical Engineer Subtotal |  |  |  |  |  |  |  |  |  |  |  | 110 |  |
| 901606 |  | Park and Fly AUV for Long-term Abyssal Surveys |  |  |  | 280 | ENG-Mechanical Tech |  |  | Ferreira, John | Packard | 20 |  |
| ENG-Mechanical Tech Subtotal |  |  |  |  |  |  |  |  |  |  |  | 20 |  |
| 901606 |  | Park and Fly AUV for Long-term Abyssal Surveys |  |  |  | 290 | ENG-Machinist |  |  |  | Packard | 30 |  |
| ENG-Machinist Subtotal |  |  |  |  |  |  |  |  |  |  |  | 30 |  |
| 901606 |  | Park and Fly AUV for Long-term Abyssal Surveys |  |  |  | 300 | ENG-Mechanical Engineer |  |  | Hamilton, John | Packard | 70 |  |
| 901606 |  | Park and Fly AUV for Long-term Abyssal Surveys |  |  |  | 300 | ENG-Mechanical Engineer |  |  | Hobson, Brett | Packard | 40 |  |
| ENG-Mechanical Engineer Subtotal |  |  |  |  |  |  |  |  |  |  |  | 110 |  |
| 901606 Total |  |  |  |  |  |  |  |  |  |  |  | 270 |  |
| 901606 | Park and Fly AUV for Long-term Abyssal Surveys |  | 5360 | Supplies - General | Inspired Energy Packs with new shut-down circuitry. Eight packs are needed to fully populate the smallest of the battery banks: $1125 (8@ $130+ tax and shipping) |  |  |  | 1,125 |  |  |  |
| Supplies - General Subtotal |  |  |  |  |  |  |  |  | 1,125 |  |  |  |
| 901606 Total |  |  |  |  |  |  |  |  | 1,125 |  |  |  |