# Fault Detection Meeting

# 04/18/2018

# Attendees

Matt, Mark, Eric, Tom.

# Meeting notes

## 1. Labview app

- Integrating the encoder position and speed sensor into the labview vi.

## 2. Software releases

Eric presented the software TODO for the next 2 versions for the software. The document is available at https://docs.google.com/spreadsheets/d/1biw4h_oJvegbXF6BH9gFtjo0tEykV2y-eXMJlOVeVY8

- V1 will focus on data acquisition, FDI, and data logging.

- V2 will focus on scripted fault injection and debug integration (with LCM).

- File format: HDF5 is preferred over TDMS.

- Suggestion: if possible, make the pitch sensor + encoder signal integration part of  V1.

## 3. LCM integration

- Getting the data from the syslog suffers from long latencies and will not be pursued. Instead, the code will be implemented partly in the mass-shifter driver and in a new "StatePublisher" component.

## 4. Hardware

- Time to order the pitch sensor. Preference is a stand-alone AHRS that's easy to integrate.

- Sniffer is in-house and ready to go. Next step: make connectors and test.

- Fault-injection: method selection will take place the first 2 weeks of May.

## 5. Schedule

- The schedule for Tracks 1 and 2 is available at:

/901706_FaultPrognostication/2018/Management/Tracks 1 and 2 WBS.xlsx

# TO DO

Eric

- give pitch sensor specs to Matt

- install a hyper-terminal equivalent on the lab laptop --> to test the packet sniffing approach.

Matt

- order the pitch sensor

- wrap up the counter integration into the Labview code.