Fault Detection Meeting
12/04/2018
Attendees
Matt, Jon, Eric, Scott
Jon
· Long nose parts: the PO will be issued this month.
· Heat sink: will be added next time we open the bottle.
Scott
· Harnessing: in-process.
· Testbed connectors: are on order - should be in this week.
· Start of electrical integration: this afternoon.
Eric
· [bookmark: _GoBack]Block of uninterrupted time to finish S/W: January 8-19.
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