# Fault Detection Meeting

# 12/04/2018

# Attendees

Matt, Jon, Eric, Scott

# Jon

- Long nose parts: the PO will be issued this month.

- Heat sink: will be added next time we open the bottle.

# Scott

- Harnessing: in-process.

- Testbed connectors: are on order - should be in this week.

- Start of electrical integration: this afternoon.

# Eric

- Block of uninterrupted time to finish S/W: January 8-19.