# Predictive Fault Detection Meeting

# 02/22/2018

# Agenda

1. Time availability

2. Project scope and timelines.

# Attendees

Matt, Mark, Eric, Tom, Brent Roman

# Meeting notes

## 1.Time availability

Tom will be available full-time for 5 weeks starting on April 1., and partially available after.

## 2. Project scope and timelines

- First cut are top-level requirements

- Down-selection of mass-shifter faults: overload, loose lead-screw, sensor failure

- Range, precision, rate of the sensors

- Enumerated list of risk elements to be retired by concept design review.

- Enumerated project milestones and timelines.

Meeting slides are available on the project folder.

# Actions

- All: First cut system requirements: please review and propose changes wherever needed.

- Eric: compile GSAP on Linux laptop and run one of their examples.

- Mark: Assess if the sensor requirements are achievable.

- Matt: update timelines + pick specific fault detection/isolation/prognostication algorithms for GSAP evaluation.

- Tom: none.