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Agenda
1. Time availability
2. Project scope and timelines. 
Attendees
Matt, Mark, Eric, Tom, Brent Roman
Meeting notes
1.Time availability
Tom will be available full-time for 5 weeks starting on April 1., and partially available after.

2. Project scope and timelines
1. First cut are top-level requirements
2. Down-selection of mass-shifter faults: overload, loose lead-screw, sensor failure 
3. Range, precision, rate of the sensors
4. Enumerated list of risk elements to be retired by concept design review.
5. Enumerated project milestones and timelines.
Meeting slides are available on the project folder.
Actions
· All: First cut system requirements: please review and propose changes wherever needed.
· Eric: compile GSAP on Linux laptop and run one of their examples.
· Mark: Assess if the sensor requirements are achievable.
· Matt: update timelines + pick specific fault detection/isolation/prognostication algorithms for GSAP evaluation.
· Tom: none.
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