# Predictive Fault Detection Meeting

# 02/28/2018

# Agenda

1. Updated project schedule and risk elements

2. Update on sensors (Mark)

3. Update on GSAP (Eric)

4. Update on algorithms for GSAP test (Matt)

# Attendees

Matt, Mark, Eric, Tom.

# Meeting notes

## 1.Updated project schedule and risk elements

See meeting Feb 28 pptx for details. No one has issues with the schedule.

## 2. Mark: Update on sensors

- The sensor requirements appear to be achievable.

- Absolute position precision using optical sensor is ~ 5 m. Need to assess if that's enough to meet the speed requirement by taking difference in successive measurements.

- Signal conditioning is next. Will be done with a combination of data collected last year on the testbed, and new data on the testbed.

- Preferred approach is to make the device as independent of the vehicle software as possible.

  - Sniffing the commanded position is preferred - vs getting it from the vehicle.

  - Adding an on-board pitch sensor is preferred - vs getting it from the vehicle.

- Do we need all these sensors? To answer this, we need to generate the D-matrix (i.e. fault vs sensor response to fault).

- Do we need synoptic data? Need a requirement.

## 3. Eric: Update on GSAP

- GSAP compilation on Linux and MacOS is done.

  - Note: GSAP is built on C++11

- GSAP example: used the battery remaining charge prognoser - no issue were encountered.

- There's very little risk re: finding a smaller computer to run GSAP.

- Next: go through the provided GSAP templates

## 4. Matt: Update on algorithms

- Design of algorithms for GSAP de-risking task is done.

- Next: port algorithms to Matlab and generate input files.

- Next: starting preps for the fault-injection brainstorm .

## 5. Discussion

- Simply testing the algorithms on data in a file won't be enough.  We also need a way to also develop the online aspects of the software, i.e.  testing using data as it is actually generated.

# Actions

- Matt:

  - Give high-rate data to Mark.

  - Analyze if we can hit speed spec with optical sensor and review with Mark.

  - Generate D-matrix and review with Mark.

  - Generate Matlab code and input files.

  - Add a requirement on data "synopticity" and review with Mark.

  - Get together with Eric re: testing GSAP using live Labview data.

- Mark

  - go with Matt to building G lab Thursday at 10AM to decide what stays and what goes.

  - move the testbed to building G next week.

  - analyze high-rate data re: signal conditioning requirement.

- Eric :

  - run GSAP communicator template.

  - give Matt an example of an input file format.

  - get together with Matt to go over the detection/isolation/prognostication blocks.

  - figure out how to fit the detection, isolation, prognostication blocks within GSAP

  - convert matlab code to GSAP.

  - at next week's meeting: explain to the team how GSAP works.