# Predictive Fault Detection Meeting

# 03/07/2018

# Agenda

1. Update on actions

2. Misc

# Attendees

Matt, Mark, Eric.

# Meeting notes

## 1.Update on actions

- High data rate file given to Mark.

- MK completed the analysis of the speed requirements using a position sensor.

- Matlab code + test files are done, and  handoff to Eric was done.

- Move to building G: furniture will be taken to Castroville. Testbed is currently being used.

## 2. Misc

- Mark discussed tradeoff for position sensor. Digital is larger, but offers better speed resolution.

- Immediate focus is getting the testbed operational, and start developing algorithms using streaming data. Mark and Eric will meet this week to discuss implementation.

- Discussion was held re: the trade-off implementation speed vs generality. Given the short fuse of this project, expediency will be preferred.

- Discussion was held re: whether signal denoising is a risk or not. The consensus is that it is not.

# Actions

- Matt:

  - Hold fault injection meeting.

  - Get together with Eric re: setting up a test environment using streaming Labview data.

  - Process last year's data to determine the values of the fault-isolation parameters.

  - Use the high-data rate date to answer the question: how much denoising is needed to hit the sensor specs.

  - Generate the D-matrix.

  - Add a synoptic requirement.

- Mark

  - Move the testbed to building G.

  - Analyze the high-rate data re: signal conditioning requirement.

- Eric :

  - Convert Matlab code to C++.

  - Determine how to fit the detection, isolation, prognostication blocks within GSAP

  - Give Matt an example of an input file format.

  - Find answers the question: is the recovery from an overload fault seamless

  - Give an internal presentation on GSAP.