# Fault Detection Meeting

# 03/14/2018

# Agenda

1. Concept Design Review

2. Task updates

3. Failure injection pros/cons

# Attendees

Matt, Mark, Eric.

# Meeting notes

## 1.Concept Design Review

- Currently planned for Wednesday April 4.

- System requirements: existing requirements are sufficient for concept review.

- Mark will present the system diagram at next week's meeting.

- Retiring the risk elements will be the focus of the next three weeks.

- MK will prepare an outline of the Concept Review slide-deck.

## 2. Task updates

- Fault injection brainstorming was held this week.

- High sampling rate data was processed: finding is that 40dB of noise reduction above ~ 100Hz is needed --> most of the energy is around 20kHz.

- determination of the fault-isolation parameters should conclude this week.

- testbed was moved to building G, and is ready to be powered up.

## 3. Failure injection pros/cons

Concepts generated during the brainstorm were reviewed and compared.  Matt will document the pros and cons by next week's meeting.

# Tasks