# Fault Detection Meeting

# 03/21/2018

# Agenda

1. Online proof of concept

2. System diagram

3. Updates

4. Concept Review

# Attendees

Matt, Mark, Eric.

# Meeting notes

## 1.Online proof of concept

- All Python - no GSAP.

- Mass-shifter testbed is now operational.

- DaqMx on Python: Eric was able to get first samples. Goal is to be done Friday.

- Next week: implement detection loop.

## 2. System diagram

- Mark detailed the lab collection system.

  - mass-shifter and thruster

  - need to add: pitch sensor, comm from the host to the LCB.

  - next: sniffer.

## 3. Updates

- Sensors. Mark updated the status of the sensors. The noise required to hit the speed requirement is an issue.

  - If we use motor encoder to determine speed, we could relax the position requirements.

  - In turn, we can trade better noise for higher computational load.

  - MK will perform a trade study this week to resolve the conflicts.

  - MK to generate requirements for the thruster sensors.

- Fault recovery. Eric clarified the situation re: mass-shifter control and overload recovery.

  - control: can command position during a mission.

  - overload: application shuts down the EZ-servo after an overload and commands it to home. Presumably that's why position is lost.

  - ERIC to check why the custom C++ testbed application also loses position.

  - Eric working on getting the custom testbed application source code.

  - Eric to give Mark pitch sensor information.

  - Using LCM for pitch and commanded position are options. Preference at this point is to only use it as a way to collect debug information.

# 4. Concept Review

- Scheduled for April 4 at 1PM in Surface.

- MK sent the presentation template.

- Slide rough cut due Wednesday March 28.

# TO DO LIST