# Fault Detection Meeting

# 11/28/2018

# Attendees

Matt, Jon, Eric, Scott

# Jon

- Pressure test: pass  (9 cycles to 450m w/ 1 hour hold).

- Long nose parts: the PO will be issued this month.

- Need to add a heat sink.

# Scott

- PCBs: all done.

- connectors/cables: all are in-house.

- testbed connectors: will order a set of connectors/cables s/t we can test on the testbed independently of the vehicle.

# Eric

- December availability is limited to week of Dec 3-7.

- Will set aside 2 blocks of 1 week each in the Jan/Feb time frame dedicated exclusively to the project.

# MK

- We'll push integration as far as we can w/the testbed:

  - Connect the chassis.

  - Test the noise level.

  - Test the comms.

  - Test the SW components:

    - data acquisition

    - TDMS logging of raw data

    - pause/resume

    - AHRS

    - pre-processing

    - fault-detection

    - fault-isolation

    - transient-rejection state machine

    - LCM

    - HDF5

  - Test the nominal case.

  - Test the overload case.

  - Test the post-processing tools.

- Once vehicle is ready and S/W1.0 are released, we'll do:

  - test protocol sequence through mission file

  - LCM messaging

- Next: hardening tests

  - Runs of 1h without fail.

- Next: tank testing.