# Fault Detection Meeting

# 10/10/2018

# Attendees

Matt, Scott, Eric

# Misc

Eric will be gone for ~ 1 month starting Oct 29.

Scott will be gone for a week starting in 10 days.

# PCB design

- PCB ordering will take place in the next few days. Jose will populate the first articles  -while Scott is gone.-, thenScott will bring the boards up after he returns.

- We will order electronics components for 5.

# Software

- LCM issue was fixed - was due to 64/32 bit.

- The MicroStrain AHRS tested OK. Eric will choose whether to use MicroStrain's python module or write his own.

# TODO

## Scott

- Oct 15: order the PCBs.

- Oct 22: start populating.

- Oct 29: start bring-up

- Nov 5: deliver working PCBs.

## Jon

- Sept 27: check housing fab status.

- Oct 31: order parts for the long nose. The long-leadtime item is the shell (4 months). If all goes to plan, we will switch to the long-nose configuration at the end of February 2019.

## Eric

- Add the appropriate DAQs (counter + 2 voltage + 9174) + the Microstrain AHRS + Tom's LCM channels to the fault detection application that was written late Spring. Test it with the vehicle connected to it.