Fault Detection Meeting
10/10/2018
Attendees
Matt, Scott, Eric
Misc
Eric will be gone for ~ 1 month starting Oct 29.
Scott will be gone for a week starting in 10 days.
PCB design
· PCB ordering will take place in the next few days. Jose will populate the first articles  -while Scott is gone.-, thenScott will bring the boards up after he returns.
· We will order electronics components for 5.
Software
· LCM issue was fixed - was due to 64/32 bit.
· The MicroStrain AHRS tested OK. Eric will choose whether to use MicroStrain's python module or write his own.
TODO
Scott
· Oct 15: order the PCBs.
· Oct 22: start populating.
· Oct 29: start bring-up
· Nov 5: deliver working PCBs.
Jon
· Sept 27: check housing fab status.
· Oct 31: order parts for the long nose. The long-leadtime item is the shell (4 months). If all goes to plan, we will switch to the long-nose configuration at the end of February 2019.
Eric
· [bookmark: _GoBack]Add the appropriate DAQs (counter + 2 voltage + 9174) + the Microstrain AHRS + Tom's LCM channels to the fault detection application that was written late Spring. Test it with the vehicle connected to it.
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