Fault Detection Meeting
09/12/2018
Attendees
Matt, Eric, Jon.
Housing
· The sheet metal mounting plate is in-house.
· The housing is expected by the end of the month.
· Due to a mixup, we do not have parts for the long nose. The housing should fit in the short nose, so we will use it, however we will still go ahead and order the long nose parts.
Computer
· The replacement computer runs well. Visual studio 2017 was installed.
· vcpkg was installed.
· python 3.7 was installed.
· An issue was encountered installing LCM.
TODO
Scott
· Order the connectors.
· meet me re: status of PCB design.

Jon
· check housing fab status.
· [bookmark: _GoBack]order parts for the long nose.

Eric
· install and test the Microstrain AHRS
· finish the LCM install 
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