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In the year 2018, the DeepSea Connect project has completed data transfer component testing. 

During the design phase of the power transfer segment, a promising new technology was selected.  This improved approach provided a 5X increase in power availability to deployed experiments.  Implementing and testing this advanced hardware did require more development time, pushing to deployment date to early 2019.   

We are now in the assembly stage of the project and will begin test tank testing in November 2018. 
