Call with Chris and Adrienne 7/3/2019

- PMEL has mostly been doing a lot of testing with the new LICORS

- They have an intern coming in this summer to work on the band broadening correction for the new LICORS

- They’ve been focusing on getting the ASVCO2 sensor out the door to Saildrone, which will be the CO2 side of the DIC system

- Ask MBARI engineers whether we can later share the source code? Seems like as long as we get credit, this could work…we want wide spread adoption

Moving forward

- PMEL leading LICOR work

- MBARI leading DIC development

- Co-testing of dual instrument

People are on vacation so we should hear from Adrienne around the end of July

She’ll start by asking Chris M if the new firmware set up makes the pCO2 system plug and play with a different controller in charge of sensor communication integration. If that’s the case, we can likely move forward with the MBARI DIC/pCO2 system. If not, we might need to stick with the parallel development.

Sounds like all of PMEL was happy with the duel IP stuff and don’t want to step on our toes.

Interestingly they have reservations about MBARI because of their prior experience with the MAPCO2 handover as well as seeing how long it took to commercialize the ESP. I reminded them that my team’s only perspective on this was the PMEL DIC version and firmware…so both sides should be thinking about this with a clean slate.