Project: 902100 Telepresence on MBARI Research Vessels

Authors: Eric Martin, Kakani Katija, David Caress

The telepresence project is off to a good, and early start in 2020. Efforts so far have been constrained to providing the rapid response set forth in the discretionary effort. At present, we have demonstrated the system on both ships can be configured and run entirely from shore for the Western Flyer on upgraded VSAT. It is not a “turn-key” solution, but meets the requirement of requiring little offshore intervention, and resource allocations for this year are already heavily drained.

We are still identifying key partners on each ship, the distribution of roles are becoming more clear as we begin using the limited system. Here is our expected work breakdown structure for operations and IS personnel:

| Role | Responsibilities | WF Personnel | RC Personnel |
| --- | --- | --- | --- |
| Systems Integration | - Control Room Feeds - Intercom Maintenance/Operation - Troubleshooting | Ben Erwin Bryan Schaefer | Craig Dawe DJ Osborne |
| Telecommunications Managers | - Satellite Service Upgrades - Microwave Monitoring | Dan Chamberlain | Craig Okuda |
| Administrative Approvals | - Reviews Participants in Predive - Approves Public Streams | Andrew McKee Michael Kelly | Aaron Gregg Michael Kelly |
| Information Services | - QoS System Configuration - Ship to shore network administration | Dan Chamberlain Adriana Sisfontes IS | Adriana Sisfontes IS |
| At-Sea Call Initiation and Participation | - Can be done from shore - Training in progress for shoreside scientists | Shoreside Scientist Eric Martin (backup) | Shoreside Scientist Eric Martin (backup) |

The budget presented does cover a second set of hardware to serve as spares to the equipment already purchased and installed under discretionary funds in August 2020 on both ships. We have already been able to vet that the selected equipment provides the functionality we require.

With regards to labor scoping, our estimates for pre-cruise modification should suffice, as modifications are already underway in 2020 due to immediate need. Finally, as requested, Mike Risi’s hours have been removed from our labor budget request.