# Telepresence Test Plan

## Goals

Conduct a test aboard the Western Flyer to verify the satellite system can accommodate a 720p H.264 Stream, bidirectional audio, and assess latency.

## Overall Plan

We plan on streaming video and audio from the ROV control room (either from the ROV or replay video) through the ROVVR project’s computer to a web server (e.g., URI, CDN, YouTube, Facebook Live, Skype, Zoom) to evaluate the quality of these data paths. An off-site test user (either Kakani or Dave) will attempt to view these streams and talk on the audio while using corresponding chat features; a user at MBARI (either Ben or Eric) will ensure the data streams are connected. The end goal of the test is a proof of concept and evaluation of the network streaming capability.

## Roles

- Eric Martin: Broadcast Engineer/Coordinator

- Andrew McKee: Ship operations coordination

- Ben Erwin: Control Room

- Dan Chamberlain: Ship’s VSAT

- Adrianna Sisfontes: IS

- Kakani Katija: Test User

- David Caress: Test User

- James Boden: Isotropic Service Provider, stream direction

## Test Plan

### Preparation

These items all must be complete prior to test day.

- [ ] Solidify test date [All]

- [ ] Submit Service Configuration Request webform with Isotropic for test date [Dan]

- [ ] Discuss streaming target with James Boden [Eric & Dan]

[ ] Discuss network architecture and identify appropriate network connections [Dan/Adriana]

  - Confirm which service upload/download speed we will use for the VSAT test

  - Confirm which end points at the ship will be used for the test - IP address/names

  - Adriana to modify the configuration of the Western Flyer Firewall before the shore cable is disconnected (30min)

- Initial VSAT testing onboard - confirm proper traffic flow (30min)

- [ ] Install streaming equipment [Eric/Ben]

  - [ ] Computer at Science station/networked

  - [ ] Video Encoder at Science station

  - [ ] HD-SDI coax to Science station

- [ ] Test Streams without satellite (using MBARI network) [Eric/Ben/Dave/Kakani]

  - [ ] Prepare sample OBS stream from Control Room [Ben/Eric]

  - [ ] Prepare CDN targets [Eric]

    - [ ] Zoom

    - [ ] Wowza CloudCDN

    - [ ] Facebook Live

    - [ ] Youtube Live

  - [ ] Test [Kakani/Dave]

### Test Day

All members are expected to be available in an on-call state for portions of the day.

- [ ] Verify Service Upgrade [Dan]

- [ ] Disable QoS safeguards [Adrianna]

- [ ] Disconnect Ship Network from the dock [Dan/Andrew]

- [ ] Conduct Tests [Eric/Ben/Kakani/Dave]

  - [ ] Wowza CDN test

  - [ ] Zoom Call test

  - [ ] Facebook Live

  - [ ] Youtube Live

### Post-Test

- [ ] Submit Service Configuration Request with Isotropic back to normal rates [Dan]

- [ ] Reconnect ship's network to dock [Dan/Andrew]

- [ ] Reinstate QoS system [Adrianna]

- [ ] Remove streaming equipment from Control Room [Eric/Ben]

- [ ] Discontinue Cloud CDN services [Eric]

## Debrief Assessment

Ultimately the tests will be evaluated from all participants and we'll catalogue service impressions and ease of transitions.

- How easy was it to upgrade/downgrade satellite service?

- What further steps would it take to maintain the QoS while streaming at sea, preserving normal ship's connectivity?

- What was the video quality across the different streaming paths? Latency?

- What other impediments remain to enabling/disabling this modality?

- What would make the experience better?