PB Docking Update: 6 October, 2011

- Still planning on conducting Test 2 during the week of October 17th

- AUV

  - Daphne will be in the tank early next week.  Docking payload is calibrated, integrated and operational.

- Dock

  - Next test uses the acoustic modem hanging on a hand deployed mooring

  - Mock Dock

    - Mooring

      - Scrambling to find an armored cable solution for the buoy to subsea float.

        - Probably uses Non-CAT5 cable: 2-wire Ethernet

          - Enable-IT Ethernet extender (~8W!)

          - Patton, or other DSL type

    - PVC Target – Francois has picked up where Robert left off

    - A-modem mount

    - Need a swivel

    - Anchor, risers, shackles…etc.

  - Electronic design

    - Electrical test/power measurement of camera stuff and relay today or tomorrow.  Followed by a final power budget and locked-down design

  - Mechanical design is at the same point – close but not done

    - Need to finalize and order final electrical components

- Software

  - Code conversion is done

  - Still chasing bugs