PB Docking Update: 15 September, 2011

1. Behind schedule – we had hoped to be ready to deploy the Mock Dock by now.
a. Target and frame should be done today
b. Electronic design is close to done and I just need to create schematics and conduct a design review.
c. Mechanical design is at the same point – close but not done
i. Missing link between float and buoy
1. Have electrical cable, need hydraulic hose and strain relief
ii. Need to finalize and order electrical components
iii. Have the anchor, float, buoy, two 8m mooring cables
2. Software
a. Code conversion is done
b. Working on integrating into simulator 
3. AUV
a. All components are here and mostly working.  Don’t plan to be in the water until Sept. 28th.
4. DAT
a. Calibration is done and nose cone has been returned
b. Fast update software is done and ready for testing
c. 
[image: ]
image1.jpeg




