PB Docking Update: 15 September, 2011

- Behind schedule – we had hoped to be ready to deploy the Mock Dock by now.

  - Target and frame should be done today

  - Electronic design is close to done and I just need to create schematics and conduct a design review.

  - Mechanical design is at the same point – close but not done

    - Missing link between float and buoy

      - Have electrical cable, need hydraulic hose and strain relief

    - Need to finalize and order electrical components

    - Have the anchor, float, buoy, two 8m mooring cables

- Software

  - Code conversion is done

  - Working on integrating into simulator

- AUV

  - All components are here and mostly working.  Don’t plan to be in the water until Sept. 28th.

- DAT

  - Calibration is done and nose cone has been returned

  - Fast update software is done and ready for testing