AUV docking meeting

January 26, 2026

- Wave energy to power the AUV docking station

Francois and Andy presented their solution for the 2-point mooring. We opted for the simplest solution, where the seafloor cable is married to 25 m of anchor chain.

We are considering using a short EM-chain on the buoy to avoid having exposed cables.

We discussed options for comms between the buoy and the subsea housing.

We will design and build a complete new docking mooring (anchor, cables, subsea housing, acoustic modem, light, camera and new set of electronics).

2- Video guidance to improve docking precision

No progress since last meeting. Francois will plan a meeting with Michael Anderson to develop a plan for the year. We suggested testing on the mock dock.

- Francois to schedule meeting with Michael

- Francois to work on the possibility of having wires go through the rod so that the transducer and light can be above the rod.

- Improve data transfer

No progress sonce last meeting.

Miscellaneous

1- Outfit LRAUV Opa with the docking system and planktivore.

- We will perform maintenance and upgrade on all docking LRAUVs.

3- Andy has plan to deploy the dock with a huge battery on the seafloor.  No surface buoy, so no direct comms. So, we should work toward complete autonomy.

- We used all the fund in 2025. And have full funding in 2026.

Tasks:

Quinn:

Will look at the existing docking data and think about ways to improve the docking reliability

Brian:

- Troubleshoot actuator. Talk to Ultra motion. Consider another controller?

- Think about adding AHRS on dock, so pose can be used when docking. Also consider ways to improve dock data flow for post-deployment analysis.

Francois:

Design mooring setup (stretch hose VS no stretch hose)

Think about putting transducer on top of the docking rod.

Talk to Chris S. about NOWRDC funding

Andy:

Lead effort to design wave-powered dock electronics