AUV docking meeting

November 4, 2025

Status of ongoing operation

- Charging

- Data transfer

- Actuator problems

Plan for the rest of the year:

- Conduct docking ops with Brizo and Pontus

- Dock the AUV many times and perform several full charges

- Recover the buoy after thanksgiving

- Test the new double cowcatcher using Pontus (dock several times and watch record video

- Test with Chiton/Triton camera to happen next year

- Build spare of the new brushes and latch parts

- Charging at 48 VDC?

Plan for 2026

- Wave energy to power the AUV docking station

We will design and install electronics necessary to support docking on the wave energy buoy.

We will design and build a complete new docking mooring (anchor, cables, subsea housing, acoustic modem, light, camera and new set of electronics).

2- Video guidance to improve docking precision

We will develop and test a video-guidance approach system (LRAUV outfitted with camera, onboard guidance software, dock lights).

3- Improved data transfer

We will design, build and test a new docking rod with a short niobium section and a long plastic section to improve the performance of the data transfer using ethernet-over-power. We will perform preliminary tests of radio transmission with COTS equipment in a lab setting.

We will outfit LRAUV Opa with the docking system and planktivore.

We will perform maintenance and upgrade on all docking LRAUVs.

Budget

SH WHOI cost: $39200

Kadant: $13000

Total cost of SH incl. tax: $57000

50% to be paid by powerbuoy.

$12000 remaining.

$4000 needed for dock recovery.

$8000 remaining.