AUV Docking meeting agenda

3/19/2024

Present: Cazenave, Hamilton, Hobson, Jensen, Shemet, Kieft, McClure, Anderson, McEwen


Agenda:


· North bay deployment:
	Due to cable failure, we do not expect to have the mooring re deploy until mid-April. We are dependent on WHOI for the stretch hose. We had planned on 1 month of test before starting experiment.
	Pontus will be read. Can we support the experiment without the dock at first if necessary?
	We still need to determine the location.
	Mooring depth will be 80 m.



· Rob to show his slides on AUV data




· Stretch hose, EM cable and EM chain.

· Pontus assembly (Francois)
· Assembly is going well
· Need to assemble new brushes
· Foam block? How much buoyancy is needed
· New housing for docking payload
· Test fit new fairing, install support



· AUV operations:

	

· Buoy failure and planned recovery. 
	Why did the buoy fail?
	Still TBD
	Potential recovery date?  Maybe Monday 29.


· Buoy maintenance
Clean up and inspect, replace zincs and recoat with biofouling if needed
Does the radio need upgrade?
We would like to look at the possibility of doing data transfer, without power transfer (Scott).
Send the DAT for calibration.
Add a computer to the buoy to make comms easier and to add to automation (Quinn with Brian’s James’ help)
Change the server terminals (?)
Battery state
Check that wiper is working

· Preparation for next deployment:
Assemble new latch on Pontus (is a Ti frame available?).
Brett will let Francois know when a good time to do it is.
Assemble new brushes and connectors.
Make new housing for actuator controller.
Install deflector.
Inquire about possible trawl fishing in the vicinity of mooring in north bay (Francois, Brett).
	


Brett:
Inquire about DAT calibration.
Manage radio test at future deployment site.

Quinn
Manage the addition of a computer to the buoy electronic (with Brian and James' help)

Brian:
Help Quinn with the addition of a computer to the buoy electronic 
Scott: 
Investigate the possibility of doing data transfer without power transfer.
François:
Inquire about trawling at deployment site
Design stopper for AUV to prevent sliding to low on the dock
Assemble new brushes and connectors
Assemble new latch in Pontus
Assemble new deflector
Make new housing for actuator controller?
[bookmark: _GoBack]Talk to science users about possible Chiton survey in the summer.
Look into the possibility measuring tilt of the dock.

