Tailcone – Bill K. 

Item – Person – Status – Due date -Comments

Thruster motor – Ed M. – ordered - ??

Thruster motor controller – Ed M. – tested at pressure – in house

Thruster gearbox – Farley S. – ordered - ?? 

Linear actuator – Mark G. – in process of being installed on Tailcone 

Actuator drives – Ed M. - ?? -?? 

Actuator electronics – Ed M. - ?? -??

Power control electronics – Ed M. - ?? -?? 

Microcontroller elecs – Ed M. – modification of motor-micro – Nov 1. 

Ducted fin – Knut S. – out for bid – Nov. 10

Propeller – Knut S. – out for bid – Nov. 10

Frame – Mark G. – in house  and being tested

Frame mounts/shock isolators – Mark G. – in design and analysis – Nov 10

Motor housing – Farley S. – waiting on Ed for final dims – Nov. 10

Elecs housing – Farley S. – waiting on Ed for final dims – Nov. 10

Micro housing/pressure compensator – Mark G. – in design – Nov 10

Gimbal assy – Mark G. – being assembled currently 

Flotation – Mark G. – in design – Nov. 20

Software – Duane Edgington - ?? – Nov. 1

Wiring – Gary Thurmond - ?? – Nov. 1

Schematics – Ed M. - ?? – Nov. 1

Mech Drawings – Mark G. – in progress – Dec. 1

Specification – Bill K. - ?? – Nov. 1 

Vehicle Sim – Rob M. - ?? – Dec15. 

Systems Integration and Test 

Launch and recovery

Data shore side 

