| Item | Description | Person | Timeline goal |
| --- | --- | --- | --- |
| Hardware/deployment prep |  |  |  |
| Deployment prep | Is the instrument ready? | Paul, Rich, Irene | Mid March |
|  | SES deployment configuration: How was it deployed and configured with at MARS? Dropped overboard, lands, ROV moves it to within 70 m or cable length, pop some zip ties, run cable to mars node. Had one acoustic release. Paul to send pics of what we did before. Sept 7 2011. 18 Aug 2020, Ventana dive Our cable is podded directly to ODI connector that plugs into MARS. Attached SES kelams grip(?) Other floats? | Crissy and Paul | ASAP |
|  | Modem prep. Hasn’t come off SES. Needs new batteries | Rich, Paul |  |
|  | Test tank: Week of April 10 is wide open. Test tank- week of April 17th-21st good week to get into test tank to go on wet node simulator, power up, test things. Week after that but Doc Ricketts might be using the test tank. On April 18th crane company will be running overhead crane tests. Leave in a minimum of overnight powered up. 2 nights? Bring up on third day. | Paul, Knute and Rich |  |
|  | Camera window was scratched. That window is a consumable. | Paul, Irene. Try o-ring same size but quad shape. Try different o-ring grease |  |
|  | We have to mob onto ship on Friday the 5th New deployment date May 8th | All |  |
|  | Weird frosty stuff on all viewports | Light film that we can’t get off. On viewports. Hard water? Knute has had issues with this before on main cam domes. It’s |  |
|  | With Wave glider test the range. Loop and cross is a great way to rest comms range | Paul, Rich, Kent |  |
|  | PC104 arm microcontroller low power processor | Stick with it |  |
|  | Replace all o-rings |  |  |
|  | Should be enough battery- 5 minute collect time, 10-minute flow through | Paul figuring out |  |
| Precruise | Submit | Crissy | Early April. Paul, Rich, Natalia, Crissy, Colleen, others? |
| Floats | We don’t have all the floats we need? | Go to Castroville |  |
| Upon recovery | What does the top baffle look like at the end of the deployment | Dive with ROV at deployment and recovery |  |
| Software |  |  |  |
| engineering process |  | Rich |  |
| Max sample rate | 6 per hour max |  |  |
| Max samples per battery sphere | Close to 6500 ish |  |  |
| Put on new motor | Want to test first |  |  |
| engineering requirements and review |  | Rich |  |
| Point out things we need to put numbers on |  | Rich |  |
| Could we modify collect time during deployment? | Rich made a way to do this with an acoustic modem but opted not to use it |  |  |
| Add a bulletin board where it stores recent info | Then something else can draw from this without waking it up Double check modem can do it | Rich | Can do while deployed Wave glider can ask contents of bulletin board. What kept it from working last time? Input/output buffer. Post things in the SES and Wave Glider will check the mailbox. SES will broadcast to other modems that are awake. If Rover had woken up it could have asked SES if something happened while it was sleeping. Pull notification not a push notification. |
| Data analysis |  |  |  |
| Data processing | Convert Meg’s code into Python | Crissy, Colleen | ASAP |
| SES during Pulse events | Compare timelines | Crissy, Yanwu, Colleen | After getting attenuance |
| SES indicators of Pulse events | Describe early indicators of pulse events | Crissy, Yanwu, Colleen |  |
| Remote triggering |  |  |  |
| McLane remote triggerable | Zoom meeting with McLane Two of the traps can do it. They’ll do some testing. We’d have to upgrade our firmware. Two of our controllers are new enough to do it. That allows over-line triggering. What’s missing is a way to receive an acoustic message and translate it to a command to talk to controller and initiate sample | Paul | Mid year Wait till after deployment |
| Other LF modem targets | New Rover MF modem | Works and running |  |
| Set mission today | Collect time 5 min, 5 min of moving around (not exact), 10 min flow through. 3 samples per hour. for 140 |  |  |
| Settings | Set to run autonomous mode in case MARS connection doesn’t work, then we can change once it’s plugged in |  |  |
| Onshore testing | Rich and Alana will be onshore for testing |  |  |
| Beacons. | Batteries are in. Need to mount them and want to make sure antennas are not in the way. Mike is helping |  |  |
| Ballasted | Rigging, go in at an angle Suspend from one of the bridle strings. That should be good for its weight rating. Do due diligence- on deployment- put slack in the line. Need to rig a recovery line. Need to wrap it around the funnel and lightly zip line it so we can pop it loose during recovery. Grab and hook into crane Do we have a rating for that bridle. |  | 200 lbs. That’s what we did last time, and we arrived at the same amount this time. Mike said it was 25 lbs positive without weight. Needs to be heavy enough to stay on the bottom |
| Shorting plug Labtop Deploy sheets Camera Spare shorting plug | Won’t leave the dock till we’re talking to it |  |  |
| Time | 5:30 on ship 6 take off |  |  |
| Talked with Knute about where it’s going on MARS | Ports 2 and 5 Not going where we went last time. Knute wants to put us to the SE of MARS. Have to go to the other side when picking up the weights. |  |  |
| Interface | How will we get to see the images? On first day- wait to next day and then in the morning on Tuesday |  |  |
| Zero collect time | Once a week |  |  |
| Left to do | Beacons go on Add weight |  |  |
| Pelagic Benthic | Put tape on and say no battery |  |  |