
· Please be sure to make any changes to the expense, labor, and/or ship budgets, the MBARI budget entry web at this link prior to the deadline as well. 

· DONE: Change Rachel Carson days to 4 from 6. Remove permit compliance days, talk with Ian and Knute about recovering weights
· DONE: Please proceed with purchasing the SES batteries in 2024, and remove this item from the 2025 budget request. If your 2024 project budget is insufficient, work with the management team/accounting to request discretionary funds and transfer.


902305 Event Detection using the Sedimentation Event Sensor
 
Rating: 1
 
MT contact: Andy
 
Management Team Feedback:
 
General Comments:
 
Thank you for this proposal and careful outline of progress and plans for the Sedimentation Event Sensor. As you note, this type of event detection becomes more and more relevant as we expand our ability to have a persistent presence of instrumentation in the ocean. No labor changes to your request are required, but unfortunately only four Rachel Carson days will be available, so please work with Ian/Knute to find another opportunity to recover your weights to preserve your deployment days. Indications are it may be possible to retrieve these weights as part of other dives at MARS.
 
For Phase 2 please address the following:
 
Please proceed with purchasing the SES batteries in 2024, and remove this item from the 2025 budget request. If your 2024 project budget is insufficient, work with the management team/accounting to request discretionary funds and transfer.

