Date: 20th November 2023

Participants: Henthorn, McGill, Schnittger, Klimov, Sherman, Micallef

Title: Introductory Geo-Sense Meeting

Items discussed:

- The preferred material for the housing for batteries and interrogator is titanium.

- The frame hosting the batteries and interrogator needs to be manufactured.

- A minimum depth rating for the set up is 500 m.

- South Bay is a company that can make custom cables for this experiment.

- The ROV is likely required during both deployment and recovery of the prototype.

- Consider using DeepSeaConnect (ethernet connection) to check if the prototype is working after deployment.

- In case of deployment or permitting issues, we can consider deploying the system with the interrogator at the coast.

Action items:

- Identify day/time for weekly meeting: Sherman

- Contact Sintela for update on interrogator: Sherman

- Check about the number of channels available on the interrogator, and re-check termination design: Sherman

- Get in touch with South Bay and ask for cable specifications/quote: Micallef

- Look for other small scale interrogators: Micallef

- Quantify the mechanical specification requirements for the cable based on the current deployment strategy: Schnittger