## Slide 1: Geo-Sense June 2025
Alana Sherman, Aaron Micallef, Aaron Schnittger, Paul McGill, Denis Klimov, Bryan Touryan-Schaefer, Rich Henthorn, and Rebecca Englert

## Slide 2: Many thanks to the team!!
Notes: Randy, kavi, josh carson, andy, ben dmo, Andrew mckee, knute, carson crew, charlie

## Slide 3: Geo-Sense: Science Motivation
Can we capture high-resolution measurements of seafloor processes in areas with no connection to shore power or communications?

## Slide 5: Key Questions for Geo-Sense Project
1. How do we take the rapidly developing DAS technology and deploy it as an autonomous instrument?
2. What information can DAS technology provide on the initiation and behavior of sedimentary flows in Monterey Canyon?

## Slide 6: More Science Motivation: SeismoSands, November – March 2025

## Slide 7: The Challenges
Sintela, a commercial company located in the UK, was interested in developing a lower-power, stand-alone DAS
Lower power <30 Watts
External Collaboration
Notes: MARS DAS

## Slide 8: Design Concept

## Slide 9: How to get it done in 13 months - Reuse
2019 Coordinated Canyon Experiment

## Slide 10: Technical and Operational Challenges

## Slide 11: Geo-Sense Timeline
Components procured by June 2024
Prototype assembled during September 2024
2 days of operational testing on the R/V David Packard Fall 2024
Deployment on the R/V David Packard in February 2025
R/V Rachel Carson
December
January
January 24

## Slide 12: Jan 16 – 8 days until deployment
Slight Delay….

## Slide 13: 6:30 am Pre-deployment Checks
Notes: NoroVirus, smell

## Slide 14: 8 am Deployment Day… Something smells burnt
Notes: First Zoom with Sintela was 11 am

## Slide 15: Smoking Gun – Literally!

## Slide 16: New part to the rescue

## Slide 17: Saturday Jan 25, 9 am… And our part is…
!!?@#$#

## Slide 18: Let the Zoom begin – 8 hour time difference

## Slide 19: We removed the bad part but …
Notes: Sintela sent us a rework schedule with things to remove and where to attach wires, but each time we powered up the board, it was still shorted (-5V and +12V shorted to ground). We kept taking off more parts until the whole section was empty. Then we realized the problem was somewhere else on the board. We used a thermal camera to find the problem. Video. We then started to use Denis’ dental drill to excavate into the board until we could clear the short. This board would normally be trash, but that was not an option

## Slide 20: Grinding away at the problem

## Slide 21: Jan 28 – Deployment Date
Notes: Telepresence and deep sea connect - productively involved

## Slide 22: Feb 6 – 10 days later Check for Data

## Slide 23: But we got data – 9 days worth!!
Notes: 60 GB

## Slide 24: Seismic wave picking
Predicted distance
49.6 km
Time (sec)
Phase (rad)
Notes: With the right filtering, we can hone in on more interesting signals like earthquakes. This data is high-pass filtered. Earthquakes have a characteristic (pWave – pressure wave going through the body of the earth, and the s wave is a surface wave that is like an ocean wave. The p-wave travels faster. Because these waves travel at different velocities, you can determine the distance to the source by measuring the time between p-wave and s-wave arrivals. By making this measurement at multiple locations, you can determine the location of the epicenter.

## Slide 25: Nailed it!
Actual distance
49.5 km
Notes: So close that we repeated this with a different earth quake and it matched

## Slide 26: Spectrograms and sounds: M2.34 earthquake

## Slide 27: Much more data processing to go…

## Slide 28: Up Next
Bore hole test site, Norway
Back to the Canyon
Notes: Thanks for the email Alana. In Norway we are trying to understand how effective surface DAS is at detecting and quantifying sub-seafloor gas flow. We plan to deploy our system at a CO2 injection site and try to measure gas flow rates and pressures. To calibrate our measurements, we plan to use electrical resistivity tomography (at surface and in four boreholes), DAS and DTS, and pressures sensors, all in four boreholes.

## Slide 29: Questions

## Slide 30: Spectrograms and sounds: Alien spaceship