19th March 2025

Team: Johann Voitglander, Isabel Reinecke, Paul McGill, Mike Conway, Roberto Gwiazda, Aaron Micallef

Data loggers:

TX1: 162
TX2: 160 
Boat: 159

	Time (local)
	Activity

	08.10
	Departure from Moss Landing

	08.55
	CTD1 at 36°48.228 N, 121°57.819 W

	09.12
	CTD1 complete, transit to first point

	09.31
	Start deployment: 36°46.755 N, 121°58.023 W

	09.40
	Problem with winch. Deployment stopped and equipment recovered

	09.55
	Restart deployment: 36°46.828 N, 121°57.877 W; tail buoy in water

	10.05
	RX2 in water

	10.34
	RX1 in water

	10.45
	Black cable in water

	10.52
	First sphere in water

	11.01
	Second sphere in water

	11.08
	Deployment complete

	11.09
	Start survey at 36°48.738 N, 121°57.655 W, 2.5 kn, 0.5 Hz

	14.52
	Frequency changed to 5 Hz, navigation to 1.5 kn

	15.22
	End of survey at 36°57.705 N, 121°56.182 W

	
	Note: power supply needs testing because it trips with GFI outlets

	15.37
	Start recovery

	15.45
	First sphere on deck

	15.57
	Second sphere on deck

	16.11
	RX1 on deck

	16.27
	RX2 on deck

	16.33
	Recovery complete (crab pots were recovered)

	16.45
	CTD2 at 36°57.713 N, 121°56.251 W

	16.55
	CTD2 complete, transit to Moss Landing




