19th March 2025

Team: Johann Voitglander, Isabel Reinecke, Paul McGill, Mike Conway, Roberto Gwiazda, Aaron Micallef

Data loggers:

TX1: 162

TX2: 160

Boat: 159

| Time (local) | Activity |
| --- | --- |
| 08.10 | Departure from Moss Landing |
| 08.55 | CTD1 at 36°48.228 N, 121°57.819 W |
| 09.12 | CTD1 complete, transit to first point |
| 09.31 | Start deployment: 36°46.755 N, 121°58.023 W |
| 09.40 | Problem with winch. Deployment stopped and equipment recovered |
| 09.55 | Restart deployment: 36°46.828 N, 121°57.877 W; tail buoy in water |
| 10.05 | RX2 in water |
| 10.34 | RX1 in water |
| 10.45 | Black cable in water |
| 10.52 | First sphere in water |
| 11.01 | Second sphere in water |
| 11.08 | Deployment complete |
| 11.09 | Start survey at 36°48.738 N, 121°57.655 W, 2.5 kn, 0.5 Hz |
| 14.52 | Frequency changed to 5 Hz, navigation to 1.5 kn |
| 15.22 | End of survey at 36°57.705 N, 121°56.182 W |
|  | Note: power supply needs testing because it trips with GFI outlets |
| 15.37 | Start recovery |
| 15.45 | First sphere on deck |
| 15.57 | Second sphere on deck |
| 16.11 | RX1 on deck |
| 16.27 | RX2 on deck |
| 16.33 | Recovery complete (crab pots were recovered) |
| 16.45 | CTD2 at 36°57.713 N, 121°56.251 W |
| 16.55 | CTD2 complete, transit to Moss Landing |